Tier-1 Operations CAS TOR -  25 July 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Began testing of 2.1.7-12 released on Wed

- Cleanup of castor privs database (Cupv) to prepare for 2.1.7 changes

- Diskservers for lhcb put into puppet; now have all diskservers using puppet

- Preproduction platform brought back into service with 2.1.7-10

- Investigated configuration for atlas conditions data, but no successful solution found.

- Work on xrootd progressed but not yet resolved.

- New nagios tests in production

- Workshop on diskserver deployment process

- Investigation of RAC problems, assumed related to SCSI failure

## Developments

- Complete testing of 2.1.7-12, including access via srm

- Final decision on whether to proceed with RAC migration, or possibly move 2.1.7 upgrade forward.

- Xrootd problems on hold until staff available

- Work on additional puppet hosts for redundancy, test, and development; also web report of puppet hosts

- Continue migration of tape servers to 64-bit

- Start building 64-bit SRMs

- Help atlas decide where to put diskservers

- [Staff on leave: Shaun, Tim, Cheney]

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Problems with certificate upgrades | 25 July | 25 July | ? |  |
|  | Atlas stager database slowdown, due to bulk deletions | 25 July | 25 July | All atlas response very slow | atlas |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Cupv | Upgrade to 2.1.7-12 (affects all castor users) | 29 Jul 8:30 | 29 Jul 12:30 | Down |
| Oracle RAC (Neptune) | Migrate atlas, lhcb castor and srm from standalone DBs to RAC | 29 Jul 8:30 | 29 Jul 16:00 | Down - maybe (to be reviewed Mon) |

#### Plan review on Mon to decide whether to proceed with migration to neptune; may consider moving 2.1.7 upgrade forward CMS or LHCb.

### Development priorities:

Key work in progress areas:

- Decision whether to proceed with RAC migration

- Cupv upgrade to 2.1.7-12

- Test 2.1.7-12

### Advanced Warning of Requirements and Blocking issues:

- Possible instability of Neptune RAC and lack of sys admin support may delay planned migration

Planned schedule through August:

29 Jul 		Migrate atlas stager, atlas srm, lhcb stager, lhcb srm onto Neptune RAC

4 Aug 		Cms instance, 2.1.7-12

5 Aug  		Gen instance, 2.1.7-12

6 Aug  		Atlas instance, 2.1.7-12

7 Aug 		Lhcb instance, 2.1.7-12

8 Aug+	Castor client on batch farm and UIs, 2.1.7-12

11 Aug  	Migrate nameserver, cms stager, cms SRM, gen stager, gen SRM onto Pluto RAC;

install cms and gen DLF

11 Aug  	Bring up atlas and lhcb DLF services on Neptune RAC; brief stager downtime