Tier-1 Operations CASTOR – 12 Jan 2009

# Service Name

#### CASTOR

## Summary of last week:

- CMS and ATLAS SRMs using release 2.7-10

  - atlas-srm = srm066[1-4].gridpp.rl.ac.uk

  - cms-srm = srm20[2,3].gridpp.rl.ac.uk

- Modified LSF notification to use http rather than nfs

  - Hope to see reduction in jobManager deadtime

- Modified srm config files to force close stale tcp connections.

- Core dumps on gen disk servers

  - Fill /tmp and kill disk server

  - Generated by LSF apps.

- Additional memory for ATLAS stager and LSF machines (2-4 GB)

- Castor302 (repack ds) has been reinstalled

- Database hot-fix applied to ATLAS (again should improve jobManager efficiency)

- DLF restarted

  - Now on its own database and hardware

  - Shared by all instances.

  - Still not quite working correctly (some services not logging)

- New HONE VO added to CASTOR

## Summary of plans for week ahead:

### Developments- prioritized

- Prepare additional storage for Oracle before atlas resume testing on 14 Jan

- Continue development of database for tracking diskservers (Guy)

- Prepare for load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Complete configuration of VO monitoring box (Guy)

- Set up VO monitoring using James Jackson’s software (waiting input from Jackson) (Brian)

- Various config changes:

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - move 3 servers in cmsTest to cmsNonProd, after re-install (Bonny)

- After 12 Jan:

  - Add HONE to SRM and document the entire process of adding a VO (Matt V)

  - Test policies for atlas tape families (Bonny/Matt V, after 12 Jan)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| CIP | Software update | 13/1/09 09:00 | 13/1/09 13:00 | At Risk |
| GEN SRM | Switch to SRM 2.7 | 13 Jan 09 14:00 | 13 Jan 09 15:00 | At-risk |

Staffing:

Castor oncall person: Chris/Bonny

Bonny leaving 29-Jan (TBC)

## Advance planning:

### Advanced Warning of Requirements and Blocking issues:

Identified critical issue with updates affecting puppet.  Diskservers and puppet hosts must be updated together.  Increasingly will also require that puppet hosts and castor central servers are updated together.