Tier-1 Operations CASTOR – 9 Mar 2009

# Service Name

#### CASTOR

## Summary of last week:

- LHCb, CMS, Gen CASTOR and SRM instances upgraded.  Issue with Gen instance causing downtime to be extended, due to problem with white lists.  Cause being investigated.

- Order for new kit has been delayed

- Ongoing work on castor mon box (Brian)

- Request cleaning script completed – ATLAS database is now much smaller (Shaun)

- Investigating Gridftp problems and LHCb dik server loss (Shaun)

- 2.1.8 upgrade planning (Matt/Shaun/Chris)

- deploying new virtual disk servers (Cheney)

- fixed problems with Atlas tape family (Tim)

- puppet documentation (Guy)

## Developments- prioritized

New

- Start 2.1.8 certification (Chris)

- Test VDQM2 and new LSF configuration on certification instance (Chris)

- Determine our 2.1.8 upgrade strategy (Matt)

- Prepare certification platform for stress testing (crosstalk investigations temporarily suspended) (Chris/Matt)

- Deploying new virtual disk servers for stress testing (Cheney)

- Roll out GridFTP process killer on all disk servers (Shaun)

- Reconfigure jobs/protocol on Atlas, and switch http from nfs for job manager on all instances (Chris)

- investigating problems with backing up databases and in particular the change logs (Cheney)

- Post mortem of during Gen upgrade (Chris)

Ongoing

- SRM2.8 development (Shaun)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Set up VO monitoring using James Jackson’s software (Brian)

- Get Atlas requirements for data processing so we can set up a new space token and new D1T0 server class (Brian)

- Get Atlas requirements for new tape family (Brian)

- testing new database SAN hardware (Cheney, Tim)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

## Staffing:

Castor On Call person: Shaun; Castor on Day Duty person: Matt

## Advance planning:

- Database needs to be upgraded to new hardware.

- Nameserver needs to be upgraded before data taking